AGILE DOCUMENTATION — IG Banking System

EPIC

IG Banking System

Developing a secure banking system using microservices (Spring Boot, API Gateway, Eureka) to manage customers, accounts, and transactions with JWT-based authentication.

USER STORIES

As a customer, I want to sign up so I can access banking services.

As a user, I want to log in securely with JWT so that my account remains protected.

As a customer, I want to create and manage bank accounts so I can manage my finances.

As a customer, I want to deposit and withdraw money so I can manage my funds.

As a customer, I want to transfer funds between accounts so I can send money to others.

As a customer, I want to view and manage my card limits so I can control my spending.

As a customer, I want to view my transaction history so I can track my activity.

As an employee, I want to manage customers and accounts so banking operations run smoothly.

As an employee, I want to open accounts for customers so new users can start banking.

SPRINT 1

Sprint Goal

Setup the project architecture, authentication system, frontend layouts, and microservices infrastructure.

| Task | Storyline | Story Pts. |
| --- | --- | --- |
| Requirement Analysis | Gathering and documenting all functional and non-functional requirements and banking flow and scope | 3 |
| Sprint Planning | Planning sprint workflow, timelines, feature allocation, and implementation strategy. | 5 |
| System Design | Designing database schema, ER diagrams, API structures, frontend architecture, and component diagrams. | 8 |
| Backend Setup | Setting up Spring Boot microservices architecture, Eureka Server, and API Gateway. | 5 |
| Frontend Setup User Service Account Service Testing | Designing frontend structure including Home, Login, Signup, and Dashboard pages. CRUD For Customer and Employee and managing with accounts Account creation and balance logic implementations, validations for the accounts Performed unit testing to test CRUD operations and basic logic checking | 3 3 5 3 |

Total: 35

SPRINT 2

Sprint Goal

Develop core business modules including Authentication, Transaction and Integration

| Task | Storyline | Story Pts. |
| --- | --- | --- |
| Authentication Service | Implementing secure Register and Login services using JWT authentication and role-based authorization. | 5 |
| Transaction Service | Creating services to manage banking operations (deposit, withdraw and transfer validations) | 5 |
| Frontend Development | UI and API Integration, Handling all the states | 5 |
| Integration of API Gateway and Eureka | Service communication setup as a unified flow | 5 |
| Chatbot Module | Developing chatbot support system for user guidance, and user assistance. | 5 |
| Frontend Integration | Integrating React frontend components with backend APIs and ensuring smooth data flow. | 8 |
| Testing & Validation | Performing API testing, frontend validation, integration testing, and bug fixing. | 5 |

Total: 38

ACCEPTANCE CRITERIA

Authentication Module

• User can register successfully.
• User can login with valid credentials.
• Invalid credentials display proper error messages.
• JWT token is generated successfully.
• Protected routes restrict unauthorized access.

Account Module

• Account created successfully
• Balance updates correctly
• Data stored in DB properly

Transaction Module

• Deposit increases balance
• Withdraw checks insufficient balance
• Transfer updates sender & receiver accounts
• Transactions stored with history

User Module

• Customer and employee data stored
• CRUD operations working
• Validation handled properly

Chatbot Module

• Chatbot opens successfully from Support.
• Users can send and receive chatbot messages.
• Quick action buttons work correctly.

DEFINITION OF DONE (DoD)

• Backend services implemented 
• Frontend connected to APIs 
• Database schema working 
• API Gateway routing working 
• JWT authentication implemented 
• Testing completed 
• Code merged in Git 
• SonarQube checks passed

RETROSPECTIVES

What Went Well

• Microservices separation (User, Account, Transaction)
• Proper DB schema design
• JWT authentication implemented correctly
• Good sprint planning and task distribution

Challenges Faced

• Communication between microservices via API Gateway
• Handling JWT authentication and roles
• Managing transaction consistency (edge cases)
• Merge conflicts in Git

Improvements Identified

• Add Swagger API documentation
• Improve transaction handling (concurrency issues)
• Add notifications for transactions
• Improve frontend UI responsiveness

SPRINT REVIEW

Sprint 1 Review

• Requirement analysis completed
• DB schema designed
• Architecture finalized
• User & Account services created

Sprint 2 Review

• Transaction + Auth services completed
• Frontend integration done
• API Gateway configured
• Testing completed

AGILE CEREMONIES

• Daily Standups — Conducted to track development progress and blockers.
• Sprint Planning — Used for feature allocation and sprint estimation.
• Sprint Reviews — Conducted after sprint completion for feature demonstrations.
• Sprint Retrospectives — Conducted to identify improvements and challenges.

STORY POINT ESTIMATION

| Complexity | Story Points |
| --- | --- |
| Small Feature | 3 |
| Medium Feature | 5 |
| Complex Feature | 8 |